# Environmental & Social Action Plan – ENN Energy

# (IFC Reference 33120)

| Task Title and Description | Anticipated Completion Date |
| --- | --- |
| - Conduct the quantitative risk assessment for each LNG filling station for the future development. | June 30, 2013 |
| - Involve external experts for auditing protocol revision and EHS auditing for large subsidiary companies. | September 30, 2013 |
| - Develop a land acquisition policy according to local regulatory requirements and IFC Performance Standards. | December 31, 2013 |
| - Contracting external experts to conduct compliance labor auditing against requirements by both local regulatory agencies and IFC Performance Standards - First external labor audit | June 30, 2014 |
| - Develop a program to monitor all recordable accidents and accidents with leaves. - Training for accident recording/monitoring - Calculate incidences for all recordable accidents and accidents with loss time. | - December 31, 2013 - December 31, 2014 |
| - Monitor methane concentrations at both work places and ambient environments. | December 31, 2013 |
| - Conduct hazard operability study (HAZOP) for all LNG storage tanks | December 31, 2013 |