Environmental & Social Action Plan – ENN Energy 
(IFC Reference 33120)

	Task Title and Description 
	Anticipated Completion Date

	1. Conduct the quantitative risk assessment for each LNG filling station for the future development.
	June 30, 2013

	2. Involve external experts for auditing protocol revision and EHS auditing for large subsidiary companies.
	September 30, 2013

	3. Develop a land acquisition policy according to local regulatory requirements and IFC Performance Standards.
	December 31, 2013

	4. Contracting external experts to conduct compliance labor auditing against requirements by both local regulatory agencies and IFC Performance Standards
· First external labor audit
	

June 30, 2014

	5. Develop a program to monitor all recordable accidents and accidents with leaves.
· Training for accident recording/monitoring
· Calculate incidences for all recordable accidents and accidents with loss time.
	
· December 31, 2013
· December 31, 2014

	6. Monitor methane concentrations at both work places and ambient environments.
	December 31, 2013

	7. Conduct hazard operability study (HAZOP) for all LNG storage tanks
	December 31, 2013




